Initial Project Planning Template

| Date | 03-07- 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Smart Agricultural Production Optimization Engine (OptiCrop) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Input & Preprocessing | USN-1 | As a user, I can input soil and environmental parameters (Nitrogen, Phosphorous, Potassium, temperature, humidity, pH, and rainfall) into the system. | 3 | High | LALAM GANGADHAR | 01 Jun 2026 | 07 Jun 2026 |
| Sprint-1 |  | USN-2 | As a user, I receive validation feedback if the entered soil or environmental values are outside the acceptable range. | 2 | Medium | LALAM GANGADHAR | 01 Jun 2026 | 07 Jun 2026 |
| Sprint-1 | Crop Recommendation Engine | USN-3 | As a farmer, I can submit my field data and receive the most suitable crop recommendation for maximum yield. | 5 | High | LALAM GANGADHAR | 01 Jun 2026 | 07 Jun 2026 |
| Sprint-1 |  | USN-4 | As a user, I can view the confidence score associated with each recommended crop. | 3 | Medium | LALAM GANGADHAR | 01 Jun 2026 | 07 Jun 2026 |
| Sprint-1 | Crop Suitability Assessment | USN-5 | As a user, I can check whether the current soil and climate conditions are suitable for a specific crop that I choose. | 3 | High | LALAM GANGADHAR | 01 Jun 2026 | 07 Jun 2026 |
| Sprint-1 |  | USN-6 | As a user, I can view suitability insights, including environmental compatibility and productivity potential, for the selected crop. | 2 | Low | LALAM GANGADHAR | 01 Jun 2026 | 07 Jun 2026 |
| Sprint-2 | Model Training & Evaluation | USN-7 | As a developer, I can train a machine learning model on the crop-environment dataset to predict the optimal crop. | 5 | High | LALAM GANGADHAR | 08 Jun 2026 | 14 Jun 2026 |
| Sprint-2 |  | USN-8 | As a developer, I can evaluate model accuracy using performance metrics and visualize results using charts. | 3 | Medium | LALAM GANGADHAR | 08 Jun 2026 | 14 Jun 2026 |
| Sprint-2 | Research & Policy Analytics | USN-9 | As a researcher, I can analyze crop-environment relationship patterns across regions for policy planning. | 3 | Low | LALAM GANGADHAR | 08 Jun 2026 | 14 Jun 2026 |
| Sprint-2 |  | USN-10 | As a policymaker, I can generate reports summarizing sustainable farming recommendations based on aggregated data. | 2 | Low | LALAM GANGADHAR | 08 Jun 2026 | 14 Jun 2026 |
| Sprint-2 | Web Application | USN-11 | As a user, I can access the crop recommendation system through a web-based application. | 3 | High | LALAM GANGADHAR | 08 Jun 2026 | 14 Jun 2026 |
| Sprint-2 |  | USN-12 | As a user, I can view my past queries and recommendations in a simple dashboard. | 2 | Medium | LALAM GANGADHAR | 08 Jun 2026 | 14 Jun 2026 |